## Slide 1
Eric Alexander, Bill Berklich
DECISION ENGINEERING: Applying Lean Production Principles to the Lifecycle Decision Factory
DISTRIBUTION STATEMENT A. Approved for public release; distribution is unlimited. OPSEC# 10874

## Slide 2
25–30%
faster delivery of warfighting capability
Army Transformation Objective
Every Tier 2 speed metric is a decision throughput measurement:
Days between milestone events
= decision cycle time
Days to complete the requirements process
= decision cycle time
Days to complete contracting
= decision cycle time
Days to complete testing
= decision cycle time
Yet the SE discipline that governs those timelines has no formal production framework for producing & closing decisions.
THE PROBLEM
We must move faster, now
Notes: [1:00–2:30] The mandate is a throughput problem. The Army wants 25–30% faster. Every Tier 2 metric — milestones, requirements, contracting, testing — is a decision cycle-time measurement, not a schedule metric. We govern those timelines with a discipline that has no formal production framework for producing decisions. That's the gap.

## Slide 3
Artifacts are the packaging
Models, specs, ICDs, trade studies — the evidence that a decision was made.
Decisions are the product
An artifact is done when the decision it informs is closed — right authority, right information, rationale captured, downstream notified.
THE DOCTRINE, IN FIVE LINES
Decisions are the product.
Artifacts are packaging.
Digital Engineering is the tool.
Decision Engineering is the discipline.
Speed to Capability is the outcome.
THE REFRAME
Systems engineers are in the decision production business
Notes: [2:30–4:00] The reframe — this is the conceptual core, slow down here. An artifact is done when the decision it informs is closed, not when it's delivered. Until then it's inventory. Decisions are the product; artifacts are packaging. Land the five-line doctrine; let it sit for a beat.

## Slide 4
MBSE · DevSecOps · digital threads · cloud PLM · enterprise analytics modernized artifact production. They did not redesign decision production.
Multi-month ECP cycles
Engineering change proposals adjudicated over months, owners unclear.
Architecture churn into EMD
Baselines still shifting as the most expensive phase begins.
Governance fatigue
Review boards compensate for upstream ambiguity instead of validating clean decisions.
Sustainment surprise
Risk discovered post-production, at maximum correction cost.
Sophisticated tooling. Ungoverned decision pipeline. The pathologies now run faster, in better software.
THE DIGITAL ENGINEERING GAP
A decade of investment modernized the wrong system
Notes: [4:00–5:00] The DE gap. A decade of MBSE/DevSecOps/digital thread modernized artifact production, not decision production. Four pathologies persist. Punch line: the pathologies now run faster, in better software.

## Slide 5
Ohno (Toyota Production System) → Reinertsen (cost of queue delay in product flow) → Decision Engineering (lifecycle decision production system).
Canonical acquisition failures are production-system failures:
CDR Ambush
Escaped production defect — a latent decision passes every upstream review undetected, surfaces at CDR.
ECP Avalanche in EMD
Rework surge — decisions closed before sufficient information generate defective downstream work.
Compensatory Governance Spiral
Adding inspection stations to a backed-up line — boards multiply; the pipeline gets slower, not safer.
Re-litigation at every review
Batch-processing failure — decisions recirculate through forums without closing.
Sustainment Surprise
Missing pull signal — operations and depot data never flowed upstream to shape design.
Each failure mode has a structural intervention — not a faster version of the same governance.
THEORETICAL FOUNDATION
Lean production, applied to decisions
Notes: [5:00–6:15] Lean foundation. Ohno to Reinertsen to Decision Engineering. The five canonical acquisition failures are production-system failures, each with a named lean root cause. Don't read every cell — point to CDR Ambush and ECP Avalanche as the two the audience feels most.

## Slide 6
Every well-formed decision contains five structural elements. When one is missing, the decision will not stay closed.
Question
A bounded choice, stated in one sentence with a finite answer space.
Decision Space
The bounded set of alternatives under consideration.
Forcing Function
The event or deadline that makes resolution necessary.
Resolution + Rationale
The chosen answer and the reasoning that keeps it closed.
Authority
The named individual who can close it — one person, by name.
Every re-litigation of a closed decision traces back to at least one missing element.
DECISION ONTOLOGY
Engineering the decision object
Notes: [6:15–7:00] The well-formed decision — five elements. The point to make: most decisions don't fail because they're hard; they fail because one element is missing. Authority is one person, by name — not a committee.

## Slide 7
Every decision is in exactly one state. The state sets the carrying cost, the risk exposure, and the right management action.
1
LATENT
Shaping outcomes, never declared. The CDR-ambush mechanism — the most dangerous state.
2
DECLARED
Named, bounded, owned, in the register. A forcing function assigned.
3
ACTIVE
Analysis underway. In the pipeline. Cycle time accumulating.
4
DEFERRED
Deliberately postponed — with rationale, risk, revisit trigger, and owner.
5
CLOSED
Resolved. Rationale captured, authority confirmed, downstream notified.
6
REOPENED
Returned to Active by new information. Normal when managed; pathological when recurrent.
The highest-value governance act: surfacing Latent decisions and moving them to Declared — before CDR. It eliminates the source condition that makes compensatory governance necessary.
DECISION ONTOLOGY
Six decision states: the production gauges
Notes: [7:00–7:45] Six states. Fast. The states are the gauges. Latent is the dangerous one — it's the CDR ambush. The single highest-value governance act is moving Latent to Declared before CDR.

## Slide 8
DECISION TOPOLOGY
Decisions are a network – govern the critical path
Four relationship types govern the network:
PRECEDES
A must close before B can be bounded. Violation → ECP cascade.
ENABLES
A creates conditions for B to close with confidence. Violation → baseline instability.
CONSTRAINS
A limits B's answer space. Violation → invalid trade-study alternatives.
TRIGGERS
A's change reopens B automatically. Invisible topology → ECP avalanche.
The Decision Critical Path
5–20 of 50–100
decisions in the register actually govern whether the program delivers — high downstream reach, irreversible, schedule-sensitive.
Concentrate rigor on the critical path; deliberately streamline the rest. Calibrated rigor — not indiscrimination.
Notes: [7:45–8:45] Topology and the critical path. Decisions are a network. Four relationship types, each with a failure mode. The headline: 5–20 of 50–100 decisions actually govern delivery. Calibrated rigor, not indiscrimination.

## Slide 9
Decision Energy = Decision Velocity × Decision Coherence
Velocity
How quickly decisions close — declaration to closure, across the active register.
Velocity without coherence → programs that move fast but re-litigate the same decisions at every review.
Coherence
Whether decisions close in structural alignment — architecture propagating to WBS, cost, logistics, baseline.
Coherence without velocity → rigorous programs that cannot close choices at the speed the mission demands.
A program can hold full milestone compliance and degraded Decision Energy at the same time — that is precisely the condition that produces the CDR ambush.
THE INTEGRATING METRIC
Decision Energy
Notes: [8:45–10:00] Decision Energy — the integrating metric. Velocity times Coherence, multiplicative. Velocity without coherence = re-litigation; coherence without velocity = stagnation. A program can be milestone-compliant and energy-degraded at once — that's the ambush condition.

## Slide 10
Each marker is individually diagnostic and collectively definitive — one elevated reading flags a subsystem under stress; several signal systemic degradation.
Decision Cycle Time
Declaration to authoritative closure.
Healthy Days to weeks
Degraded ECP adjudication runs months
Architectural Coherence
Alignment of needs → requirements → architecture → WBS → cost → sustainment.
Healthy One system definition
Degraded Competing definitions, manual bridging
Governance Strain
Ratio of compensatory to additive governance.
Healthy Reviews validate
Degraded Reviews relitigate
ECP Churn Rate
Rate changes accumulate — evidence of decisions closed too early.
Healthy Baseline stable
Degraded Backlog, configuration drift
Sustainment Feedback
Degree operational & depot data shapes upstream design.
Healthy Field data drives trades
Degraded Risk found post-production
Underneath all five: the Ontological Spine — architecture → WBS → cost → baseline. Repair the fracture; do not add review boards.
PRODUCTION-SYSTEM HEALTH
Five diagnostic biomarkers
Notes: [10:00–11:15] Five biomarkers. These are the instruments. Healthy vs degraded readings. Underneath them all is the Ontological Spine — architecture to WBS to cost to baseline. The fix is repairing the fracture, not adding review boards.

## Slide 11
01
Decision Register & State Machine
Every consequence-bearing question declared, with its five elements, current state, and topology mapped. The production floor's inventory count — what makes Latent decisions visible.
02
Dynamic Rigor Calibration
Rules-based governance intensity per decision — by phase, downstream reach, reversibility, safety, MOSA and data-rights exposure. Operationalizes AAF tailoring at the decision level.
03
Biomarker Telemetry
Continuous measurement of the five biomarkers against baseline and trend. When a marker degrades, it points to the structural fix — not the compensatory review board.
Instrumented across every phase — Concept, TMRR, EMD, Production, and Operations & Support — each with its dominant biomarker.
THE OPERATING FRAMEWORK
The Decision Factory – three integrated components
Notes: [11:15–12:15] The Decision Factory — register, dynamic rigor calibration, biomarker telemetry. This operationalizes everything prior. Instrumented across every lifecycle phase.

## Slide 12
Ground vehicle programs concentrate every Decision Factory failure mode:
Multi-vendor, SoS integration against Army network & C2
Mixed hardware/software stacks, Government-responsible integration
Sustained transformation schedule pressure
MOSA compliance across four architectural layers
The decisions that govern 30 years of upgrade capacity:
Power & Compute architecture: set by an engineer running a power-budget model & network topology optimizer
Interface standards: set by whoever populated the ICD under schedule pressure.
Data-rights posture: the most consequential MOSA decision, often embedded in contract language by default.
The Factory declares each on the critical path, names its authority, and governs its timing — not too early, not too late.
APPLICATION TO ARMY GROUND MOSA is a decision-timing problem
Notes: [12:15–13:30] Ground vehicle application — this is the GVSETS payoff. MOSA failure is almost always a decision-timing problem, not a technical one. Power, interface, data rights — all made by default today. The Factory declares them, names authority, governs timing.

## Slide 13
A chief engineer who can answer three questions on demand is running a faster program:
1
Which decisions are open — and who owns each?
2
Which decisions are on the critical path?
3
Which decisions are Latent — shaping outcomes without having been declared?
The Decision Systems Engineer
Not a replacement for the digital systems engineer — the governing layer above it. Designs the decision production system, instruments it, and intervenes structurally when it degrades. That is what gives digital engineering its strategic purpose and its accountability measure.
Decision Engineering names the production system the policy has been asking for all along — and provides the discipline to deliver Speed to Capability.
THE BOTTOM LINE
Notes: [13:30–15:00] Close. The 25–30% comes from eliminating governance waste, not compressing governance. The three questions a chief engineer must answer on demand. Introduce the Decision Systems Engineer as the governing identity. End on Speed to Capability — and open for questions.